## Slide 1: Sprint Review Retrospective
An Examination of Agile and Waterfall Methodologies in Software Development
Zaffar Shiekh
12/4/2023
Notes: Presentation prepared by Zaffar Shiekh, detailing the transition to Agile methodologies at ChadaTech.

## Slide 2: The Pillars of Scrum - Team Roles and Responsibilities
Product Owner: Defines product vision, manages the product backlog, and ensures user value.
Scrum Master: Facilitates Scrum practices, removes obstacles, and supports the development team.
Development Team: Cross-functional members who design, develop, and deliver the product incrementally.
Stakeholders: Provide feedback and influence product features through regular interaction.
Notes: Referenced from the Scrum Guide by Schwaber & Sutherland, 2020.

## Slide 3: Agile SDLC Phases - Adaptability and Continuous Improvement
Concept and Inception: Ideas and feasibility are assessed.
Planning: User stories and backlog items are created and prioritized.
Execution: Development occurs in iterative sprints with regular reviews.
Release: Product is delivered incrementally, allowing for user feedback and adjustments.
Maintenance: Continuous support and refinement based on user needs and system performance.
Notes: SDLC phases adapted for Agile methodology, as per Agile best practices and industry standards.

## Slide 4: Waterfall vs. Agile: Navigating Through Process Differences
Waterfall: Linear and sequential, less flexible to changes once a phase is completed.
Agile: Iterative and incremental, adapts to changes even late in development.
Example: In Waterfall, a change in user requirements would necessitate revisiting and revising previous work, whereas Agile accommodates changes within the ongoing iteration.
Notes: Comparison based on 'Agile Estimating and Planning' by Mike Cohn, 2006, and course materials from ChadaTech's Agile training sessions.

## Slide 5: Deciding Between Waterfall and Agile: Key Considerations
Project Scope and Requirements: Stable and clear scope favors Waterfall; evolving requirements favor Agile.
Customer Involvement: Agile requires continuous customer engagement; Waterfall is less interactive.
Risk Management: Agile allows for early and frequent risk assessment; Waterfall assesses risks at designated milestones.
Delivery Timeframe: Agile provides early and incremental value through sprints; Waterfall aims for a single final release.
Notes: Criteria based on real-world application in the SNHU Travel project and Agile methodology literature.

## Slide 6: Agile in Action: Lessons from the SNHU Travel Project
Collaborative Approach: Highlighting the Scrum team's synergy and the dynamic roles in the project.
Adaptive Planning: Showcasing how Agile facilitated rapid response to changing user needs and market demands.
Continuous Delivery & Feedback: Discussing the benefits of incremental releases and stakeholder engagement.
Reflection & Growth: Sharing insights from retrospectives, emphasizing the importance of continuous learning and process improvement.
Notes: Case study based on the actual implementation of Agile practices in the SNHU Travel project at ChadaTech

## Slide 7: References
Cohn, M. (2006). Agile Estimating and Planning. Prentice Hall.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. scrumguides.org.
Atlassian. (n.d.). Jira Software. [Software]. Atlassian.
Notes: All references are in APA format.